Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 19 July 2026 |
| --- | --- |
| Team ID | (Assign as per SmartBridge Portal) |
| Project Name | Strategic Product Placement & Business Intelligence Suite |
| Team Members | Vishnu Edara (Team Lead) Rama Krishna Siripurapu Sravanthi Nagelli Liven Tulugu Jaya Veera Chaitanya Vuyyuru |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation

Use the table below for the product backlog and sprint schedule of the Strategic Product Placement & Business Intelligence Suite.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Ingestion & Cleaning | USN-1 | As a system, I can ingest the raw Kaggle dataset and strip whitespace/normalize categorical fields. | 3 | High | Rama Krishna Siripurapu |
| Sprint-1 |  | USN-2 | As a system, I can impute missing prices with median values and suppress numeric outliers. | 3 | High | Rama Krishna Siripurapu |
| Sprint-1 | Feature Engineering | USN-3 | As a system, I can pre-compute Gross Revenue, Unit Cost and Estimated Profit into the cleansed dataset. | 2 | High | Sravanthi Nagelli |
| Sprint-1 | Dashboard Access | USN-4 | As a category manager, I can log into the BI portal to view the dashboard. | 2 | High | Liven Tulugu |
| Sprint-2 | Data Visualization | USN-5 | As an analyst, I can view the shelving-height revenue/profit grouped bar chart. | 3 | High | Sravanthi Nagelli |
| Sprint-2 |  | USN-6 | As an analyst, I can view the price-elasticity bubble scatter chart. | 3 | High | Sravanthi Nagelli |
| Sprint-2 | Filtering | USN-7 | As a category manager, I can filter the dashboard by category, shelf height and store location. | 3 | High | Jaya Veera Chaitanya Vuyyuru |
| Sprint-2 | Data Access (API) | USN-8 | As an analyst, I can call /api/v1/placements to fetch JSON placement data. | 2 | Medium | Vishnu Edara |
| Sprint-3 | Data Visualization | USN-9 | As an analyst, I can view the demographic stacked-bar and traffic-conversion combo charts. | 3 | Medium | Sravanthi Nagelli |
| Sprint-3 | Storytelling | USN-10 | As a viewer, I can navigate the 5-scene Tableau storyboard. | 3 | Medium | Liven Tulugu |
| Sprint-3 | Data Refresh | USN-11 | As an admin, I can trigger the ETL pipeline to refresh the cleansed dataset. | 2 | High | Rama Krishna Siripurapu |
| Sprint-4 | AI Recommendations | USN-12 | As a category manager, I can view AI-generated planogram recommendations. | 3 | Low | Vishnu Edara |
| Sprint-4 | Web Integration | USN-13 | As a portal user, I can view the embedded live Tableau dashboard inside the Flask/React portal. | 3 | Medium | Jaya Veera Chaitanya Vuyyuru |

## Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 20 Jul 2026 | 25 Jul 2026 | 10 | 25 Jul 2026 |
| Sprint-2 | 11 | 6 Days | 27 Jul 2026 | 01 Aug 2026 | 11 | 01 Aug 2026 |
| Sprint-3 | 8 | 6 Days | 03 Aug 2026 | 08 Aug 2026 | 8 | 08 Aug 2026 |
| Sprint-4 | 6 | 6 Days | 10 Aug 2026 | 15 Aug 2026 |  |  |

Velocity

With a 6-day sprint duration and total planned story points of 35 across 4 sprints, the team's average velocity (AV) is approximately 8.75 story points per sprint (~1.46 story points per day).

Burndown Chart

A burndown chart tracks remaining work against time. Starting from 35 total story points, Sprint-1 closes at 25 points remaining, Sprint-2 at 14, Sprint-3 at 6, and Sprint-4 is targeted to close at 0, reflecting steady on-track delivery across the 24-day project timeline.

References: https://www.atlassian.com/agile/project-management | https://www.atlassian.com/agile/tutorials/burndown-charts